## Slide 1: Quick Start Package
Test Automation Quick Start for ERP and CRM Projects

## Slide 2: Background

## Slide 3: Test Automation Challenges
Embarking of a test automation project can be a daunting task, especially when you are dealing with a large, complex application.
You have to decide:
  What tests should be automated
  How to teach your testers
    (who may be functional experts rather than experienced automation engineers)
  How to get started

## Slide 4: Why Rapise?
Special support for CRM tools such as Salesforce and Dynamics 365
Support for ERP platforms: SAP and Dynamics AX & NAV

## Slide 5: Implementation Services

## Slide 6: High Level Approach
Phase 1
Installation & Setup
Phase 2
Test Case Review & Scoping
Phase 3
Test Case Implementation
Support and Assistance
Phase 2 - Training
Week 1
Week 3
Week 5

## Slide 7: Phase One (1-week)
Kick-off
Review technical requirements
Installation of Rapise
  Integration with SpiraTest
  Configuration of developer machines
  Configuration of RapiseLauncher execution agents
Timeframe
  Typically takes 2-6 hours spread over one week

## Slide 8: Phase Two (2-4 weeks)
Training of Client testers
  12 hours of training for the Rapise test creation users
  Would be delivered remotely via. GotoMeeting
  Includes the use of practical labs and review of progress by Inflectra Rapise experts.
Review of Test Cases
  Team will review test cases to ensure training is aligned
  Finalize the list of test cases to be implemented in phase 3
Timeframe
  12 hours of work spread over 2-4 weeks depending on schedule

## Slide 9: Phase Three (2-4 weeks)
The Inflectra team will automate a critical set for Client
  The final lists of tasks will be defined in Phase 2
We typically implement ~ 20 hours worth of test cases
  The Inflectra team will focus on implementing test cases that have unique challenges
  The Client team can then become self-sufficient and implement the other test cases with the provided assistance and training
  Transition should take ~2-6 hours
Initial training will happen before phase 3, additional training in parallel with phase 3, to ensure success.

## Slide 10: Support & Assistance (included)
During project, Inflectra team would be available to answer adhoc questions and provide assistance
  There is no cost for this, it is included with license purchase
  This will be available during the initial 5 weeks after for the remainder of the year after initial purchase
The key will be to have a smooth transition from phase 3 into ongoing support to ensure long-term success
  This is why we will focus on the test cases (tasks) that present specific automation challenges, and leave the Client team to focus on the test cases that match those already trained

## Slide 11: Extended Training (Optional)
After the initial 5 week phase, Inflectra will have implemented the agreed test cases, completed training and transitioned automation to the client team
This optional item would be to have available 5 hours of GotoMeeting team training time available for use later in the project to be used on an as-needed basis to supplement the support and assistance that comes with the product licenses.

## Slide 12: Questions?