## Slide 1: Methodologies 3
Using Spira for Waterfall Projects
@Inflectra | #InflectraCon

## Slide 2: Dr. Sriram Rajagopalan
Education
Work Experience
Training & Certification
Teaching & Training
PhD, MBA, MS, BE
PfMP, PgMP, PMP, SP, RMP, ACP, CSM, CSPO, ACC, CSD, SCT, CSOXP, SSBB, Instructional Designer, Speaker, Writer, and Author
Software Engineer, Team Leader, Business Analyst, Project Manager, Scrum Master, Agile Coach, Director, Vice President
US, Canada, India, Vietnam, Ireland, Belgium, Greece, & Switzerland
@agilesriram

## Slide 3: Our Time Today
SDLC Review
Review of Support in SpiraTeam® / SpiraPlan®
Summarize with Q & A

## Slide 4: Dr. Royce’s SDLC to Waterfall
Planning
Analysis
Design
Implementation
Maintenance
SDLC is not Waterfall
Notes: One of the most classic models for product development, in particular software, is waterfall model.
Who is familiar with this model?
Based on the response decide on the details of your presentation.
The waterfall model suggests that development is seen as flowing steadily downwards much like a waterfall through the phases.
The idea is that once you know what the requirements are, you move ahead one step at a time through design and implementation until the product is verified and ready for delivery.
What do you think of this model? Is it going to work?
Expect to hear that this model may have problems since once requirements are set, you need to move forward and implement them without being able to go back. The system is inflexible.
Interestingly the model was first presented by Royce, who suggested it as a failed model and moved on to offer a better model that did not have this limitation. However, his original waterfall model was noticed strongly and became popular.
How do you think we can improve on this model? What is missing?
Expect to hear that we need to have an iterative process so we can go back and forward between the requirements and implementations to make sure what we make is going to be valuable to the end user or the client.
Does anyone know such a system?
Suggest RUP and move on to the next slide to explain it.

## Slide 5: Waterfall is a Mindset
Rajagopalan, S. (2014). Review of the myths on the original software development model. International Journal of Software Engineering, 5(6), 103-111.
Business Case
Requirements
System Specifications
System Design
Module Design
Release Testing
Acceptance Testing
System Testing
Integration Testing
Unit Testing
Development
Engineer
Tester
Architect, Tester
Business Users
Extended Business Users

## Slide 6: Mindset in Waterfall & Agile
User Alienation
Big Upfront Design
Role clarity
Breakdown of Quad constraints
Waterfall
Value
Quality
Team
Constraints
Agile
Notes: Waterfall Challenges
Alienates clients and business owners until deployment
Exhaustive documentation (BRD, FRD) resistant to change
Long planning & more time
Compartmentalized roles (PM, BA, Developer): Siloed thought & central dependency
Low visibility on projects: Schedule slip & budget overrun
Quality compromises

## Slide 7: Getting to Scope from Value
Prescriptive
Hybrid
Adaptive
?

## Slide 8: Systematic Evaluation
Framework is dependent on how value is going to perceived and delivered
It goes through several checkpoints repeatedly
What works for one product or service in an organization may not always work for similar product or service in a different organization
What works for one business unit may not scale well in another business unit within the organization
What works at one snapshot in time for a framework in an organization may not be applicable for another snapshot in time
Start
What is known more?
Predictive
Agile
What > How
How > More
Cost of Change?
Low Appetite
High Appetite
Predictive
Agile
Availability of FACT feedback?
Moderate
High
Predictive
Agile
Adaptive Management Culture?
Resistant
Enabling
Predictive
Agile
End

## Slide 9: Plan Driven Approach
Scope
Schedule
Cost
Quality
Risk
Communication
Resources
Stakeholders
Procurement
Change

## Slide 10: Agile Approach
Idea
Epic 1
Theme C
Feature I
Need a
Epic 2
Theme D
Theme A
Theme B
Feature II
Need b
Need c
T0
T10
T50
Time
Dreams
Castles
Granularity
Big House
Maintainable Home
2 BR, etc.
Transparency
Inspection
Adaptation

## Slide 11: Requirements
When properly implemented and supported, the critical competency of developing and managing requirements enables the organization to meet stakeholder expectations, improve project performance, meet organizational benefits, and achieve tangible business outcomes.
(PMI, 2016, pg. 2)
Project Management Institute (2016). Requirements Management: A Practice Guide. Newtown Square, Pennsylvania.
When properly implemented and supported, the critical competency of developing and managing requirements enables the organization to meet stakeholder expectations, improve project performance, meet organizational benefits, and achieve tangible business outcomes.
(PMI, 2016, pg. 2)

## Slide 12: Engage with Stakeholders gathering & reviewing Requirements
Helps with business value prioritization and alignment
Realizes DEEP property with more clarity

## Slide 13: Requirements Elicitation
Customer Value Add
Business Value Add
Technical Value Add
Non-Value Add
Process Value Add
What does the paying customer want?
What exciters can we add to keep the customer with us?
What types of documentation / training needed for users?
Are compliance documents needed to sustain business?
How to technology current to avoid risks from shelf-life?
How to avoid technical debt making platforms stable?
What types of elements to retire that add no-value?
What types of process and procedure waste to eliminate?
How to increase effectiveness by operational excellence?
How to enhance efficiency by continuous improvement?

## Slide 14: Prioritize and Groom Requirements (incrementally and iteratively)
Current Iteration or
Minor Milestone
Forecasting what the team needs to work on for two upcoming iterations/milestones
Major Milestone
Project

## Slide 15: Four Desirable Characteristics
Self-Organization
Time-Boxing
Incrementation
Iteration

## Slide 16: Increase Transparency to Plan
Roadmap (Condensed WBS view) is no longer in MS Project or just with the PM.
Plan concurrent phases of project, program, or portfolio!
The team is aware of the degree of requirements-test cases and thus quality of software.

## Slide 17: Wait! We have a Workflow Support too!
Customizable Workflow based on business needs
Multiple workflows based on requirement types
Supports agile principles of transparency, inspection, and adaptation.
Includes support for Digital Signature too!

## Slide 18: Transparency  Conversation  Better Team Estimates
Much of the collaboration is already happening without infringing on time commitments.
Planning sessions become more productive!
Auditable requirements making it easy for the team to commit story point estimates.
Facilitates remote, distributed, and virtual team collaboration.

## Slide 19: Use Themes as Milestones
Aligns with the strategic product roadmap by mapping themes (components) in product backlog
Keep team engaged with releases and iterations

## Slide 20: Plan for risk in Estimates by limiting hours/day
Life comes in the way! Whether it is company meetings or issues within the iteration, allowing for flex time mitigates risk.

## Slide 21: Centralize task and testing transparency
Number of tasks (4) the team has identified to address this requirement
Number of test cases (4) the team has identified for acceptance testing.
Visibility to fewer tasks and test cases mean trouble!

## Slide 22: One STOP to More Traceability

## Slide 23: Pictures Speak Progress
Several widgets available
Export data grid or image for additional discussions
View burndown, burnup, velocity, or coverage quickly!
View coverage on more artifacts!

## Slide 24: Triage defects without breaking iteration commitments
Not all defects identified need to be solved for project delivery.
Defects are uniquely identified so that these can be addressed during project team meetings.
Defects go through a separate customizable triage workflow as they are evaluated for the severity of impact.

## Slide 25: Summary
Waterfall or agile is a framework with a set of philosophies
Focus on business needs by adopting practices
Focus on people, process, technology, and organizational needs